Congolese Association for Congo Development CACODEV

Nonprofit Organization Management System

TEST SUMMARY REPORT

| Document ID | RS-8 |
| --- | --- |
| Version | 1.0 |
| Prepared By | David katembo, Fabrice Kadima, Pemphyle Nzuzi |
| Date | 2026-04-16 |
| Classification | Internal |
| References | RS-6 – Software Test Plan ¦ RS-7 – Test Cases |

Table of Contents

1.   Purpose

2.   Application Overview

3.   Testing Scope

4.   Metrics

5.   Types of Testing Performed

6.   Test Environment & Tools

7.   Lessons Learnt

8.   Recommendations

9.   Best Practices

10.   Exit Criteria

11.   Conclusion / Sign Off

12.   Definitions, Acronyms, and Abbreviations

1.  Purpose

This document presents the Test Summary Report for the CACODEV Shalom Nonprofit Organization Management System. It summarises the testing activities performed during the testing phase, covering the 27 test cases defined in RS-7, the scope and test types established in RS-6, metrics collected, defects identified, lessons learnt, and the overall quality assessment. The report serves as the official record for stakeholders to determine readiness for production release.

2.  Application Overview

CACODEV Shalom is a full-stack web application built to digitalise and streamline operations for the CACODEV nonprofit organisation. It provides administrators and members with a centralised platform covering the following capabilities:

Member Management - registration, renewals, profile management, and status tracking.

Event Management - creation, scheduling, organiser assignment, and participant coordination.

Contribution Tracking - submission, approval/rejection workflows, and status transitions.

Donation Management - one-time and recurring donations with tax-receipt generation.

Payment Processing - secure Stripe payment sessions, subscriptions, and webhook handling.

User & Role Management - admin CRUD operations, account enable/disable, RBAC enforcement.

AI Assistant - OpenAI GPT-4o-mini powered chat interface for organisational queries.

Dashboard - real-time metrics for administrators and a self-service portal for members.

Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Angular 19 SPA ¦ Angular Material 19 ¦ Bootstrap 5 ¦ RxJS 7 ¦ SSR |
| Backend | Spring Boot 3.4.4 (Java 17) ¦ Spring Security ¦ Spring Data JPA ¦ Spring AI |
| Database | Microsoft SQL Server (JPA / Hibernate) |
| Payments | Stripe Payments API (test mode) |
| AI Integration | OpenAI GPT-4o-mini via Spring AI |
| API Docs | SpringDoc OpenAPI - Swagger UI at /swagger-ui/index.html |

3.  Testing Scope

Scope is defined in RS-6 (Software Test Plan). This section confirms what was covered and tested against the 27 test cases documented in RS-7.

a)  In Scope

The following 10 modules/areas were covered by test cases in RS-7 and executed during this test cycle:

| RS-7 Section | Test Cases | Module / Area |
| --- | --- | --- |
| Section 1 | TC-001 to TC-004 | Authentication |
| Section 2 | TC-005 to TC-008 | Member Management |
| Section 3 | TC-009 to TC-010 | Member Type Management |
| Section 4 | TC-011 to TC-013 | Event Management |
| Section 5 | TC-014 to TC-016 | Contribution Tracking |
| Section 6 | TC-017 to TC-018 | Donation Management |
| Section 7 | TC-019 to TC-020 | Payment Processing |
| Section 8 | TC-021 to TC-023 | Security |
| Section 9 | TC-024 to TC-025 | AI Assistant |
| Section 10 | TC-026 to TC-027 | Usability & Compatibility |

b)  Out of Scope

User Management - included in RS-6 scope but no test cases were defined in RS-7 for this release; deferred to next test cycle.

Internal Stripe dashboard and payment-gateway logic (only integration points tested).

OpenAI model accuracy and AI response quality (only API integration and error handling tested).

Database server administration, backup, and disaster-recovery procedures.

Network infrastructure and firewall configuration.

Mobile native applications (the system is web-only).

Internationalisation (i18n) beyond the current English implementation.

Load testing beyond the defined concurrent-user benchmark (RS-6, Section 12).

c)  Items Not Tested

End-to-end Stripe live-payment flows were not executed; all payment testing used Stripe test-mode exclusively to prevent real charges (as required by RS-6 Constraint 1). OpenAI response content validation was excluded because AI-generated outputs are non-deterministic; only the API integration layer and error-handling paths were verified (TC-024, TC-025). Performance testing was not covered by RS-7 test cases and is deferred to a dedicated performance test cycle as planned in RS-6, Section 12.

4.  Metrics

Metrics are based on the 27 test cases defined in RS-7 (TC-001 to TC-027) across 10 sections. Two test cases were blocked due to environment constraints as detailed below.

a)  Test Case Execution Summary

| TCs Planned (RS-7) | TCs Executed | TCs Pass | TCs Failed | TCs Blocked |
| --- | --- | --- | --- | --- |
| 27 | 25 | 22 | 3 | 2 |

Blocked test cases: TC-020 (Stripe Webhook - Payment Completed) was blocked because Stripe CLI webhook forwarding could not be configured in the test environment during this cycle. TC-025 (AI Chat - No Results Scenario) was blocked due to OpenAI API quota exhaustion. Both are scheduled for re-execution in the next cycle.

b)  Test Case Results by RS-7 Section

| RS-7 Section | Module | Planned | Executed | Pass | Failed | Blocked |
| --- | --- | --- | --- | --- | --- | --- |
| Section 1 | Authentication | 4 | 4 | 4 | 0 | 0 |
| Section 2 | Member Management | 4 | 4 | 3 | 1 | 0 |
| Section 3 | Member Type Management | 2 | 2 | 2 | 0 | 0 |
| Section 4 | Event Management | 3 | 3 | 2 | 1 | 0 |
| Section 5 | Contribution Tracking | 3 | 3 | 3 | 0 | 0 |
| Section 6 | Donation Management | 2 | 2 | 2 | 0 | 0 |
| Section 7 | Payment Processing | 2 | 1 | 1 | 0 | 1 |
| Section 8 | Security | 3 | 3 | 2 | 1 | 0 |
| Section 9 | AI Assistant | 2 | 1 | 1 | 0 | 1 |
| Section 10 | Usability & Compatibility | 2 | 2 | 2 | 0 | 0 |
|  | Total | 27 | 25 | 22 | 3 | 2 |

c)  Defect Status & Severity Summary

| Severity | Closed | Open | Total |
| --- | --- | --- | --- |
| Critical | 5 | 0 | 5 |
| Major | 9 | 0 | 9 |
| Medium | 6 | 2 | 8 |
| Cosmetic | 1 | 3 | 4 |
| Total | 21 | 5 | 26 |

d)  Defect Distribution - Module Wise (aligned with RS-7 sections)

| Module (RS-7 Section) | Critical | Major | Medium | Cosmetic | Total |
| --- | --- | --- | --- | --- | --- |
| Authentication (S1) | 1 | 1 | 0 | 0 | 2 |
| Member Management (S2) | 1 | 2 | 1 | 0 | 4 |
| Member Type Management (S3) | 0 | 1 | 1 | 0 | 2 |
| Event Management (S4) | 1 | 1 | 1 | 0 | 3 |
| Contribution Tracking (S5) | 0 | 1 | 1 | 0 | 2 |
| Donation Management (S6) | 0 | 1 | 1 | 0 | 2 |
| Payment Processing (S7) | 1 | 1 | 1 | 1 | 4 |
| Security (S8) | 1 | 1 | 0 | 0 | 2 |
| AI Assistant (S9) | 0 | 0 | 1 | 1 | 2 |
| Usability & Compatibility (S10) | 0 | 0 | 2 | 2 | 3 |
| Total | 5 | 9 | 8 | 4 | 26 |

5.  Types of Testing Performed

The following testing types were executed as defined in RS-6, Section 5 (Test Types Identified). Each is mapped to the relevant RS-7 test cases.

a) Smoke Testing

A smoke check was performed after each deployment to confirm login, dashboard, member list, and event list were accessible before deeper test execution. Relates to: TC-001 (login), TC-002 (dashboard redirect).

b) Functional Testing

Each RS-7 section was executed to verify functional requirements. Happy-path, negative, and boundary cases were covered across all 10 sections (TC-001 to TC-027). Relates to: all 27 test cases in RS-7.

c) Integration Testing

End-to-end scenarios validated Angular frontend to Spring Boot API to SQL Server to Stripe and OpenAI integrations. Stripe checkout session creation and webhook delivery were key integration points. Relates to: TC-017, TC-018, TC-019, TC-020, TC-024, TC-025.

d) Security Testing

RS-7 Section 8 (TC-021 to TC-023) covered unauthenticated access rejection, RBAC enforcement for admin-only endpoints, and SQL injection prevention via JPA parameterised queries. OWASP ZAP automated scans were also executed.

e) Performance Testing

No RS-7 test cases were defined for performance testing in this cycle. Performance testing is scheduled as a dedicated activity in the next cycle per RS-6 Section 12 (JMeter/k6 benchmarks).

f) Usability Testing

RS-7 Section 10 (TC-026 to TC-027) verified form validation feedback and responsive layout at the 768x1024 tablet viewport. All usability test cases passed.

g) Regression Testing

A full regression pass over all 25 executable RS-7 test cases was completed before the final release candidate to confirm no regressions were introduced by defect fixes.

h) API Testing

All REST endpoints exercised by RS-7 test cases were validated directly via Postman, covering HTTP status codes, response schemas, error messages, and auth/authorisation headers. Endpoints covered: /api/auth/*, /api/members/*, /api/events/*, /api/contributions/*, /api/payments/*, /api/ai/chat.

i) End-to-End (E2E) Testing

Cypress automation scripts simulated the complete user journeys covered in RS-7: registration (TC-001), login (TC-002), member lifecycle (TC-005 to TC-008), event participation (TC-011 to TC-012), donation flow (TC-017 to TC-018), and AI assistant interaction (TC-024).

6.  Test Environment & Tools

Environment and tools as specified in RS-6, Section 8. All testing was conducted in the development/test environment below.

a)  Environment Configuration

| Component | Details |
| --- | --- |
| Frontend Dev Server | Angular CLI dev server - http://localhost:4200 |
| Backend API Server | Spring Boot (embedded Tomcat) - http://localhost:8080 |
| API Base Path | http://localhost:8080/cacodev/api/* |
| API Documentation | Swagger UI - http://localhost:8080/swagger-ui/index.html |
| Database | Microsoft SQL Server (dedicated test schema) |
| Operating System | Windows 11 / Linux (CI pipeline) |
| JDK | Java 17 (LTS) |
| Node.js | Node.js 20+ |
| Build Tool (Backend) | Apache Maven 3.9+ |
| Build Tool (Frontend) | Angular CLI 21.2.3 / npm |
| CI/CD | GitHub Actions |

b)  Tools Used (as defined in RS-6, Section 8.2)

| Tool | Purpose | Used In |
| --- | --- | --- |
| JUnit 5 | Backend unit and integration tests | Backend service layer |
| Spring Boot Test | Spring context integration testing | Backend integration |
| Mockito | Mocking dependencies in backend unit tests | Backend unit tests |
| Postman / REST Assured | API functional and security testing | RS-7 S1-S9 API calls |
| Jasmine + Karma | Angular component unit tests | Frontend components |
| Cypress | End-to-end browser automation | Critical user journeys |
| Stripe CLI | Stripe webhook simulation (test mode) | TC-020 (blocked) |
| JMeter / k6 | Performance and load testing | Deferred - next cycle |
| OWASP ZAP | Automated security vulnerability scanning | RS-7 Section 8 |
| SonarQube / SonarLint | Static code analysis | CI pipeline |
| GitHub Actions | CI/CD automated test execution | Every build |

c)  Browser Compatibility Matrix (RS-6, Section 8.3)

| Browser | Version | Priority | TC-027 Result |
| --- | --- | --- | --- |
| Google Chrome | Latest stable | P1 | Pass |
| Mozilla Firefox | Latest stable | P1 | Pass |
| Microsoft Edge | Latest stable | P2 | Pass |
| Apple Safari | Latest stable | P2 | Pass |

7.  Lessons Learnt

Critical issues encountered during execution of RS-7 test cases and the solutions applied. These lessons will inform future test planning and the next RS-7 revision.

| S. No. | Issue Faced | Affected TC(s) | Solution Applied |
| --- | --- | --- | --- |
| 1 | Only 1 backend test class existed at the start of the cycle; RS-7 test case execution could not be automated immediately. | All backend-facing TCs | Critical-path test cases were manually executed first. Backend unit tests were written alongside fixes, targeting service layer coverage per RS-6 Section 10. |
| 2 | Stripe CLI webhook forwarding could not be configured in time, blocking TC-020. | TC-020 | TC-020 was deferred. A dedicated Stripe CLI setup guide was created for the next cycle. DB state assertions will be added once unblocked. |
| 3 | JWT token expiry (24h/7d) was hard to simulate, making TC-004 (token refresh) dependent on manual timestamp manipulation. | TC-004 | JWT utility classes were unit-tested with manipulated timestamps. Postman dynamic variables were used to inject expired tokens during API testing. |
| 4 | AI assistant responses are non-deterministic, causing initial TC-024 assertions on response text to fail intermittently. | TC-024, TC-025 | Assertions were rewritten to check only HTTP status codes and response schema structure, not response content. TC-025 was separately blocked by API quota. |
| 5 | TC-008 (Delete Member) revealed unclear cascade-delete behaviour; related records caused unexpected HTTP 500 errors. | TC-008 | Entity relationships were reviewed and corrected in the backend. Delete behaviour (reject if related records exist) was documented and TC-008 was re-executed successfully. |

8.  Recommendations

Based on gaps identified between RS-6, RS-7, and execution results, the following improvements are recommended.

Define RS-7 test cases for the User Management module (omitted in this cycle per RS-6 Section 4.1). Admin CRUD, account enable/disable, and role-assignment scenarios are not yet covered.

Add performance test cases to RS-7 for the next cycle, covering the JMeter/k6 benchmarks defined in RS-6 Section 12 (API response <= 500 ms at expected concurrent load).

Resolve the Stripe CLI webhook configuration gap so TC-020 can be executed. Document the setup steps in the test environment guide.

Increase backend unit test coverage to >=80% line coverage on all Service classes before the next release, as required by RS-6 Section 10.

Configure Testcontainers for SQL Server in the CI pipeline to eliminate dependency on a shared test instance (RS-6 Risk #5).

Add a static secret-scanning step to the CI pipeline (gitleaks or GitHub secret scanning) as required by RS-6 Section 11 Constraint 2.

Expand Cypress E2E coverage to mobile viewport breakpoints for all critical RS-7 journeys (TC-001, TC-005, TC-011, TC-017).

Reserve OpenAI API quota for the AI test cases (TC-024, TC-025) before each test cycle to prevent quota-exhaustion blocks.

9.  Best Practices

Effective practices adopted during execution of this test cycle, recommended for future cycles.

RS-7 section-to-module traceability - Maintaining an explicit mapping between RS-7 sections, test case IDs, and RS-6 module scope ensured no test area was silently dropped.

OpenAPI contract as test oracle - The Swagger/OpenAPI spec was used as the authoritative contract for all Postman API tests, reducing frontend/backend ambiguity.

Role-matrix testing (RS-6 Risk #6) - A structured matrix covering every protected endpoint against ROLE_ADMIN, ROLE_USER, and unauthenticated states (TC-021, TC-022) systematically uncovered RBAC gaps.

Stripe test-mode isolation - All payment tests (TC-017 to TC-020) used Stripe test-mode keys exclusively, as mandated by RS-6 Constraint 1, ensuring zero risk of real charges.

Blocked TC tracking - Blocked test cases (TC-020, TC-025) were logged with root cause and resolution owner rather than simply skipped, preserving full audit trail.

Defect triage cadence - Daily triage sessions between QA and development kept defect status current and accelerated resolution of the 5 Critical defects within the cycle.

AI assertion strategy - Limiting TC-024 assertions to HTTP status and schema (not response content) eliminated non-deterministic test failures without reducing meaningful coverage.

10.  Exit Criteria

Exit Criteria as defined in RS-6, Section 18 (Release Criteria). Status is assessed against the 27 RS-7 test cases and defects raised during this cycle.

| # | Criterion (RS-6 Section 18) | Status |
| --- | --- | --- |
| a) | All RS-7 test cases executed (27 total). | Partial - 25 of 27 executed; TC-020 and TC-025 blocked. Root causes documented; rescheduled for next cycle. |
| b) | No open Critical or Major severity defects. | Yes - All 5 Critical and 9 Major defects resolved and verified closed. |
| c) | Medium defects reviewed with agreed action plan. | Partial - 6 of 8 Medium defects closed; 2 open with targeted fix date 2026-04-23. Neither affects a critical business workflow. |
| d) | Cosmetic defects logged with agreed action plan. | Partial - 1 of 4 Cosmetic defects closed; 3 open with low business impact, accepted by product owner for deferral to next release. |
| e) | Security scan completed with no High/Critical findings. | Yes - OWASP ZAP scan completed; TC-021, TC-022, TC-023 all passed. No High or Critical vulnerabilities identified. |
| f) | API response time <= 500 ms at expected concurrent user load. | Deferred - No RS-7 performance test cases were defined for this cycle. Dedicated performance cycle planned per RS-6 Section 12. |
| g) | Browser compatibility verified on all P1 browsers. | Yes - TC-027 passed on Chrome and Firefox (P1) and Edge and Safari (P2) with no blocking layout issues. |

11.  Conclusion / Sign Off

This section states whether the Testing team recommends the application for production release based on the Exit Criteria evaluation above.

The CACODEV Shalom system has been tested against all 27 test cases defined in RS-7 across the 10 modules in scope. 25 of 27 test cases were executed; 22 passed and 3 failed (all related defects now resolved). The 2 blocked test cases (TC-020, TC-025) are scheduled for the next cycle and do not impact core business workflows. All Critical and Major defects have been resolved and verified closed. The 2 remaining open Medium defects carry a fix date of 2026-04-23; the 3 open Cosmetic defects have been accepted for deferral by the product owner.

Performance testing (per RS-6 Section 12) was not covered in this cycle as no RS-7 performance test cases were defined. A dedicated performance test cycle is recommended before final production release.

Subject to the above, the QA team recommends the CACODEV Shalom system for production release following successful User Acceptance Testing (UAT) by key stakeholders and completion of the deferred performance test cycle.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | [Name] | ___________________ | 2026-04-16 |
| Development Lead | [Name] | ___________________ | ___________ |
| Project Manager | [Name] | ___________________ | ___________ |
| Product Owner | [Name] | ___________________ | ___________ |

12.  Definitions, Acronyms, and Abbreviations

This section provides definitions for all abbreviated terms used in this document.

| Term / Acronym | Definition |
| --- | --- |
| API | Application Programming Interface |
| BOLA | Broken Object Level Authorisation |
| CI/CD | Continuous Integration / Continuous Delivery |
| CORS | Cross-Origin Resource Sharing |
| CRUD | Create, Read, Update, Delete |
| DOB | Date of Birth |
| E2E | End-to-End (testing) |
| GPT | Generative Pre-trained Transformer (OpenAI language model family) |
| i18n | Internationalisation |
| JDK | Java Development Kit |
| JWT | JSON Web Token |
| OWASP | Open Web Application Security Project |
| PII | Personally Identifiable Information |
| QA | Quality Assurance |
| RBAC | Role-Based Access Control |
| REST | Representational State Transfer |
| RS-6 | Software Test Plan (Release Specification 6) |
| RS-7 | Test Cases Document (Release Specification 7) |
| RS-8 | Test Summary Report (this document - Release Specification 8) |
| S1-S10 | Sections 1 to 10 of RS-7 Test Cases |
| SPA | Single-Page Application |
| SQL | Structured Query Language |
| SRS | Software Requirements Specification |
| SSR | Server-Side Rendering |
| TC | Test Case (as numbered in RS-7, e.g. TC-001) |
| UAT | User Acceptance Testing |
| UI | User Interface |
| URL | Uniform Resource Locator |
| XSS | Cross-Site Scripting |