SOFTWARE TEST PLAN

Congolese Association for Congo Development CACODEV

Nonprofit Organization Management System

| Document Version | 1.0 |
| --- | --- |
| Prepared By | David katembo, Fabrice Kadima, Pemphyle Nzuzi |
| Date | 02/06/2026 |
| Classification | Internal |

Table of Contents

1   Introduction

2   Business Background

3   Test Objectives

4   Scope

5   Test Types Identified

6   Problems Perceived

7   Architecture

8   Environment

9   Assumptions

10   Functionality

11   Security

12   Performance

13   Usability

14   Test Team Organization

15   Schedule

16   Defects Classification Mechanism

17   Configuration Management

18   Release Criteria

1  Introduction

This Test Plan document describes the testing strategy, approach, objectives, scope, schedule, and deliverables for the CACODEV Nonprofit Organization Management System. CACODEV is a full-stack web application built to manage members, events, donations, contributions, and payments for the CACODEV nonprofit organization.

This document serves as the primary reference for all testing activities and guides the test team in planning, executing, and tracking test efforts throughout the software development lifecycle. It covers all layers of the application: the Angular 19 frontend, the Spring Boot 3.4.4 REST API backend, the Microsoft SQL Server database, Stripe payment integration, and the OpenAI-powered AI assistant module.

2  Business Background

CACODEV is a nonprofit organization that relies on a digital platform to:

Manage its membership base including registration, renewals, and member status tracking.

Organize and manage community events with participant coordination.

Track and manage financial contributions from members and external donors.

Process payments and subscriptions securely via Stripe.

Provide administrators with a centralized management dashboard.

Offer members a self-service portal for their profile, events, and donations.

Leverage AI assistance to query organizational data and support decision-making.

The CACODEV system replaces or augments manual nonprofit administration workflows, making operations more efficient, transparent, and scalable. Given that the system handles sensitive personal data (PII), financial transactions (Stripe), and role-based access, rigorous testing is essential before any production release.

3  Test Objectives

The primary objectives of this test plan are:

Verify functional correctness of all application modules: authentication, member management, event management, contributions, donations, payments, and AI chat.

Validate security controls including JWT authentication, role-based access control (RBAC), API authorization, and data protection.

Assess performance under expected and peak load to ensure acceptable response times for concurrent users.

Evaluate usability of the Angular frontend across supported browsers and screen sizes.

Ensure integration correctness between the Angular UI, Spring Boot API, SQL Server database, Stripe payment gateway, and OpenAI API.

Detect and report defects early to minimize rework cost and risk at release.

Confirm release readiness against defined exit criteria before production deployment.

4  Scope

4.1  Inclusions

| Module | Areas Covered |
| --- | --- |
| Authentication | User registration, login, JWT token issuance/refresh/expiration, logout |
| Member Management | Create, Read, Update, Delete members; member search; member type assignment |
| Member Type Management | Create/update/delete member types; fee and duration configuration |
| Event Management | Create/view/update events; organiser assignment; participant management; event status |
| Contribution Tracking | Submit, view, approve/reject contributions; status transitions |
| Donation Management | One-time and recurring donations; tax receipt generation; donation purpose |
| Payment Processing | Stripe payment sessions; payment status lifecycle; recurring subscriptions; webhooks |
| User Management | Admin CRUD on users; account enable/disable; role assignment |
| AI Assistant | Chat interface functionality; AI tool queries for members/events/donations |
| Dashboard | Member dashboard data accuracy; admin panel metrics |
| API Layer | All REST endpoints under /cacodev/api/*; request validation; error responses |
| Security | JWT validation; RBAC enforcement; CORS; SQL injection prevention; XSS prevention |
| Performance | API response time; concurrent user load; database query performance |
| Usability | UI layout; navigation flow; form validation feedback; responsive design |
| Compatibility | Chrome, Firefox, Edge, Safari; desktop and mobile viewports |

4.2  Exclusions

Third-party Stripe dashboard and payment gateway internal logic (only integration points are tested).

OpenAI model accuracy and AI response quality (only API integration and error handling are tested).

Database server administration, backup, and disaster recovery procedures.

Network infrastructure and firewall configuration.

Mobile native applications (the system is web-only).

Internationalisation (i18n) beyond the current English implementation.

Load testing beyond the defined concurrent user benchmark (see Section 12).

5  Test Types Identified

| # | Test Type | Purpose |
| --- | --- | --- |
| 1 | Functional Testing | Verify each feature works per requirements |
| 2 | Integration Testing | Validate interactions between frontend, backend, database, Stripe, and OpenAI |
| 3 | Security Testing | Verify authentication, authorisation, input sanitisation, and data protection |
| 4 | Performance Testing | Measure response times, throughput, and behaviour under load |
| 5 | Usability Testing | Evaluate UI intuitiveness and user experience |
| 6 | Compatibility Testing | Ensure consistent behaviour across browsers and screen sizes |
| 7 | Regression Testing | Confirm that new changes do not break existing functionality |
| 8 | API Testing | Direct validation of REST endpoints using automated tools |
| 9 | End-to-End (E2E) Testing | Simulate complete user journeys from login to payment |
| 10 | Smoke Testing | Quick sanity check after each build/deployment |

6  Problems Perceived

| # | Problem | Impact | Mitigation |
| --- | --- | --- | --- |
| 1 | Limited existing test coverage – Only 1 backend test class; frontend specs are skeletal | High defect escape rate | Prioritise test case authoring for critical paths first |
| 2 | Stripe integration complexity – Payment flows depend on external Stripe environments | Flaky or environment-dependent results | Use Stripe test mode exclusively; mock webhooks in CI |
| 3 | AI assistant non-determinism – OpenAI responses vary per invocation | Difficult to assert exact AI outputs | Test integration layer only; not response content |
| 4 | JWT token expiry timing – Hard to simulate 24h/7d expiry in tests | Security test coverage gaps | Manipulate token timestamps; unit-test JWT utility classes |
| 5 | SQL Server dependency – No in-memory DB configured for tests | Backend tests require live DB connection | Set up dedicated SQL Server test instance; consider Testcontainers |
| 6 | Role-based access complexity – Admin vs User roles affect nearly all endpoints | Risk of privilege escalation bugs | Systematically test every endpoint with both roles and unauthenticated requests |
| 7 | Angular SSR – Adds complexity to frontend testing | Rendering inconsistencies | Include SSR smoke tests in the E2E suite |

7  Architecture

The CACODEV system follows a three-tier architecture:

| Tier | Technology |
| --- | --- |
| Client Tier | Angular 19 SPA (TypeScript 5.7) ¦ Angular Material 19 + Bootstrap 5 + RxJS 7 ¦ Server-Side Rendering (SSR) |
| Application Tier | Spring Boot 3.4.4 (Java 17) ¦ Spring Security (JWT) + Spring Data JPA ¦ Spring AI (OpenAI GPT-4o-mini) + Stripe SDK ¦ MapStruct + Lombok + SpringDoc OpenAPI |
| Data / Integration | Microsoft SQL Server (JPA/Hibernate) ¦ Stripe Payments API ¦ OpenAI GPT-4o-mini API |

Key architectural characteristics relevant to testing:

REST API base path: http://localhost:8080/cacodev

API documentation: Swagger UI at /swagger-ui/index.html

JWT tokens: Stateless; access token = 24 h, refresh token = 7 days

CORS: Configured in WebConfig; frontend origin must be whitelisted

Schema management: Hibernate DDL auto-update (requires careful regression testing after model changes)

Stripe webhooks: Must be tested with Stripe CLI event forwarding in test environment

8  Environment

8.1  Development / Test Environment

| Component | Specification |
| --- | --- |
| Frontend Dev Server | Angular CLI dev server on http://localhost:4200 |
| Backend API Server | Spring Boot embedded Tomcat on http://localhost:8080 |
| Database | Microsoft SQL Server (test instance, isolated schema) |
| OS | Windows 11 / Linux (CI pipeline) |
| JDK | Java 17 (LTS) |
| Node.js | Node.js 20+ |
| Build Tool (Backend) | Apache Maven 3.9+ |
| Build Tool (Frontend) | Angular CLI 21.2.3 / npm |

8.2  Test Tools

| Tool | Purpose |
| --- | --- |
| JUnit 5 | Backend unit and integration tests |
| Spring Boot Test | Spring context integration testing |
| Mockito | Mocking dependencies in unit tests |
| Postman / REST Assured | API-level functional and security testing |
| Jasmine + Karma | Angular component unit tests |
| Cypress | End-to-end browser automation |
| Stripe CLI | Stripe webhook event simulation |
| JMeter / k6 | Performance and load testing |
| OWASP ZAP | Automated security vulnerability scanning |
| SonarQube / SonarLint | Static code analysis |
| GitHub Actions | CI/CD pipeline for automated test execution |

8.3  Browser Compatibility Matrix

| Browser | Version | Priority |
| --- | --- | --- |
| Google Chrome | Latest stable | P1 |
| Mozilla Firefox | Latest stable | P1 |
| Microsoft Edge | Latest stable | P2 |
| Apple Safari | Latest stable | P2 |

9  Assumptions

A dedicated test SQL Server instance will be provisioned and accessible to the test team before test execution begins.

Stripe test-mode API keys and webhook secrets will be available and configured in the test environment.

An OpenAI API key with sufficient quota will be available for integration testing of the AI assistant.

The development team will maintain a stable build in the test branch throughout the testing phase; hotfixes will follow the change management process.

Test data (sample members, events, contributions) will be seeded into the test database using provided SQL scripts before each test cycle.

The Swagger UI (/swagger-ui/index.html) will be accessible in the test environment for API exploration and manual testing.

All environment variables (JWT secret, Stripe keys, DB credentials, OpenAI key) will be configured via .env or application-test.properties prior to testing.

The test team has admin and regular user credentials available for role-based testing scenarios.

Network access from the test environment to Stripe and OpenAI external APIs is permitted through any required firewall rules.

The Angular SSR build will be compiled and deployed in a manner consistent with the production build process.

10  Functionality

Constraints and Resolutions

| Parameter | Customer Constraints | Team Limitations |
| --- | --- | --- |
| Constraint 1 | Stripe payments must only use Stripe test mode during all testing phases; live cards must never be charged. | Test team must configure STRIPE_API_KEY with test-mode keys; Stripe CLI will be used to forward test webhook events. |
| Constraint 2 | Member PII (names, emails, DOB) in test data must be anonymised; real member data cannot be used in test environments. | Synthetic test data will be generated using Faker libraries; no production database copies will be used in testing. |

Risk Identified & Mitigation Planned

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Incomplete API contract between frontend and backend causes integration failures | Medium | High | Maintain Swagger/OpenAPI spec as contract; run contract tests before integration testing |
| Member search returns incorrect results when filtering by email or DOB | Medium | Medium | Create boundary-value and equivalence partition test cases for all search parameters |
| Payment webhook processing fails silently (status not updated in DB) | Low | High | Automate webhook delivery tests with Stripe CLI; validate DB state after each webhook event |
| Cascade delete errors when deleting members with associated contributions/events | Medium | High | Test all delete operations with related records present; verify cascade or rejection behaviour |
| JWT refresh token rotation not enforced correctly | Low | High | Automate token expiry and refresh scenarios; verify old tokens are invalidated |
| AI chat tool calls fail when data does not exist | Medium | Low | Seed edge-case test data; test AI chat with empty and populated datasets |

Test Strategy

Functional testing will be conducted across three levels:

Unit Tests (Backend): JUnit 5 + Mockito targeting all Service classes. Coverage goal ≥ 80% line coverage on service layer.

API Tests: All REST controllers via HTTP using Postman/Newman and REST Assured. Covers happy path, negative cases, boundary values, missing auth, and insufficient role.

End-to-End Tests: Cypress browser automation covering complete user journeys (registration, member management, events, contributions, donations, AI chat).

Automation Plans

| Test Level | Tool | Trigger | Coverage Target |
| --- | --- | --- | --- |
| Backend Unit | JUnit 5 + Mockito | Every commit (CI) | ≥ 80% service layer |
| API Functional | Postman / Newman | Every build | All API endpoints |
| Frontend Unit | Jasmine / Karma | Every commit (CI) | All components |
| E2E | Cypress | Nightly builds | Critical user journeys |
| Regression | Full suite | Pre-release | 100% of prior test cases |

Deliverables

Backend unit test suite (JUnit 5) covering all service classes

Postman collection with automated Newman execution scripts

Cypress E2E test suite covering all critical user flows

Angular component test updates (Jasmine/Karma)

Functional test execution report with pass/fail metrics

Defect report for all functional defects found

11  Security

Constraints and Resolutions

| Parameter | Customer Constraints | Team Limitations |
| --- | --- | --- |
| Constraint 1 | All API endpoints must enforce authentication except explicitly public routes (/api/auth/**, public event listing). | Security test cases must document which endpoints are intentionally public; unauthorised access to protected endpoints must return HTTP 401/403. |
| Constraint 2 | No sensitive data (JWT secrets, Stripe API keys, database credentials) may be hardcoded in source code. | Security scan will flag any hardcoded secrets; .env and application.properties will be validated against .gitignore rules. |

Risk Identified & Mitigation Planned

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Broken Object Level Authorisation (BOLA): regular users accessing other users' data | Medium | Critical | Test every user-specific endpoint with cross-user tokens; verify ID-based access controls |
| JWT secret key is weak or default | Low | Critical | Validate JWT secret entropy (≥ 256-bit); scan application.properties for default values |
| SQL Injection via member search or contribution filters | Low | High | Test all input fields with SQL injection payloads; use OWASP ZAP automated scan |
| XSS via AI chat response rendering (markdown) | Medium | Medium | Test chat UI with XSS payloads; verify marked.js sanitisation configuration |
| Stripe webhook signature not verified | Low | Critical | Test webhook endpoint with invalid signatures; verify 400 response and no DB update |
| Expired JWT tokens accepted by API | Low | High | Send requests with manually expired tokens; verify 401 response |
| Admin endpoints accessible to regular users | Low | Critical | Test every admin endpoint with a USER role JWT; expect 403 |

Test Strategy

Security testing will be conducted across three areas:

Authentication & Authorisation Tests: Unauthenticated requests, role-based access tests, expired/tampered JWT tests, Stripe webhook signature verification.

Input Validation & Injection Tests: SQL injection payloads in all search/filter parameters; XSS payloads in all free-text fields; OWASP ZAP automated scan.

Data Protection Tests: Verify passwords never returned in API responses; JWT secret not exposed; Stripe data not over-exposed; CORS headers correct.

Automation Plans

| Security Test | Tool | Frequency |
| --- | --- | --- |
| OWASP ZAP baseline scan | OWASP ZAP | Per release |
| Auth/RBAC test suite | REST Assured / Postman | Every build |
| Static secret scanning | TruffleHog / git-secrets | Every commit |
| Dependency vulnerability scan | OWASP Dependency-Check / Snyk | Weekly |

Deliverables

Security test case document covering all auth, RBAC, injection, and data protection scenarios

OWASP ZAP scan report with findings and remediation recommendations

Dependency vulnerability report

Security defect log with severity classification

Sign-off from security test lead confirming all Critical/High findings are resolved

12  Performance

Constraints and Resolutions

| Parameter | Customer Constraints | Team Limitations |
| --- | --- | --- |
| Constraint 1 | API response time for standard CRUD operations must not exceed 2 seconds at the 95th percentile under normal load. | Performance tests will be executed against an isolated test environment matching production hardware specs. |
| Constraint 2 | Stripe payment session creation and AI chat responses are subject to third-party latency; external API calls are excluded from internal SLA targets. | External API call times will be logged and reported separately; mocked versions will be used for baseline internal performance measurement. |

Risk Identified & Mitigation Planned

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| N+1 query problem in JPA entity fetching | High | High | Profile all list endpoints with Hibernate SQL logging; fix N+1 with @EntityGraph or join fetch |
| Database connection pool exhaustion under concurrent load | Medium | High | Configure and test HikariCP pool size; monitor active connections during load tests |
| AI chat endpoint has no rate limiting or timeout | High | Medium | Implement and test request timeout (≤ 30s) and rate limiting for /api/ai/chat |
| Stripe payment session creation latency exceeds user expectations | Medium | Medium | Implement loading indicators in UI; set Stripe API timeout |
| Angular bundle size causes slow initial page load | Medium | Medium | Measure FCP; implement lazy loading for non-critical modules |

Performance Benchmark Targets

| Scenario | Concurrent Users | Expected Response Time (p95) | Throughput |
| --- | --- | --- | --- |
| GET /api/members | 50 | < 1 second | ≥ 50 req/s |
| Member search by email/DOB | 25 | < 1.5 seconds | ≥ 25 req/s |
| GET /api/events | 50 | < 1 second | ≥ 50 req/s |
| POST /api/contributions | 20 | < 2 seconds | ≥ 20 req/s |
| POST /api/auth/login | 30 | < 1 second | ≥ 30 req/s |
| POST /api/payments | 10 | < 3 seconds | ≥ 10 req/s |
| POST /api/ai/chat | 5 | < 15 seconds | ≥ 5 req/s |
| Full page load (Angular SPA) | 10 | < 3 seconds FCP | — |

Test Strategy

Performance test phases:

Baseline Test: Single user, warm JVM — measure raw endpoint response times.

Load Test: Ramp up to target concurrent users over 5 minutes; sustain for 15 minutes.

Stress Test: Exceed target load by 2× to identify breaking point and degradation behaviour.

Soak Test: Sustain normal load for 1 hour to detect memory leaks or connection pool exhaustion.

Automation Plans

| Test | Tool | Schedule |
| --- | --- | --- |
| API load test | k6 | Pre-release |
| API stress test | k6 | Pre-release |
| Soak test | k6 | Pre-release |
| Frontend performance | Lighthouse CI | Every build |
| JPA query profiling | Hibernate SQL log + p6spy | During development |

Deliverables

k6 load test scripts for all targeted endpoints

Performance test execution report with response time percentiles, throughput, and error rates

Lighthouse CI report for frontend performance metrics (FCP, LCP, TTI)

JPA query analysis report with identified N+1 issues and fixes

Performance baseline document and post-optimisation comparison report

13  Usability

Constraints and Resolutions

| Parameter | Customer Constraints | Team Limitations |
| --- | --- | --- |
| Constraint 1 | The application must be usable by non-technical nonprofit staff with minimal training. | Usability testing will involve representative end-users from the nonprofit; findings will be translated into UI improvement stories. |
| Constraint 2 | The UI must be responsive and functional on both desktop (1920×1080) and tablet (768px) viewports. | Cypress viewport tests will cover desktop and tablet; mobile layout will be reviewed manually. |

Risk Identified & Mitigation Planned

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Form validation errors are not clearly communicated | Medium | Medium | Verify all Angular reactive forms display inline error messages on invalid submission |
| Navigation flow between modules is confusing | Medium | Medium | Conduct task-based usability tests; measure time-on-task for key workflows |
| Payment flow lacks sufficient user feedback (loading states, confirmation) | Medium | High | Test Stripe redirect cycle; verify success/cancel pages display correct feedback |
| AI chat response formatting is difficult to read | Low | Low | Test AI response rendering with markdown content; verify marked.js output is styled correctly |
| Admin vs. member views are not sufficiently differentiated | Low | Medium | Conduct role-based UI review; verify role-specific navigation and feature visibility |

Test Strategy

Task-Based Evaluation (with representative users):

| Task # | User Role | Task Description |
| --- | --- | --- |
| 1 | Member | Register as a new member and complete profile |
| 2 | Member | Browse and join an upcoming event |
| 3 | Member | Submit a contribution and check its status |
| 4 | Member | Make a donation via Stripe |
| 5 | Admin | Create a new member type and assign it to a member |
| 6 | Admin | Approve a pending contribution |

Metrics: Task completion rate, time on task, error rate, SUS satisfaction score.

Compatibility Constraints and Resolutions

| Parameter | Customer Constraints | Team Limitations |
| --- | --- | --- |
| Constraint 1 | The application must function correctly on the latest stable versions of Chrome, Firefox, Edge, and Safari. | Compatibility testing will be performed manually on each browser; BrowserStack may be used for cross-browser automation. |
| Constraint 2 | Angular SSR output must render correctly before client-side hydration completes. | SSR rendering will be tested by disabling JavaScript and verifying initial HTML content. |

Compatibility Risk & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Safari-specific CSS rendering differences | Medium | Medium | Test layout on Safari; fix with vendor prefixes or polyfills |
| Angular SSR hydration mismatch errors | Medium | Medium | Run ng build --ssr and inspect browser DevTools for NgZone hydration warnings |
| Angular Material components render differently in Firefox | Low | Low | Spot-check key components in Firefox |
| Stripe.js compatibility with older browser versions | Low | Medium | Document minimum supported browser versions; align with Stripe.js browser support list |

Automation Plans

| Test | Tool | Schedule |
| --- | --- | --- |
| Angular component accessibility | axe-core (cypress-axe) | Every E2E run |
| Cross-browser E2E | Cypress on Chrome + Firefox | Nightly |
| SSR rendering validation | Custom Cypress checks | Nightly |
| Visual regression | Percy (optional) | Pre-release |

Deliverables

Usability test session recordings and task completion metrics

System Usability Scale (SUS) score from user evaluation

Usability defect report with UI improvement recommendations

Browser compatibility test matrix with pass/fail status

Accessibility audit report (WCAG 2.1 AA findings)

14  Test Team Organization

| Role | Responsibilities | Count |
| --- | --- | --- |
| Test Lead | Overall test planning, coordination, reporting, stakeholder communication, release sign-off | 1 |
| Backend QA Engineer | Unit test authoring (JUnit 5/Mockito), API testing (REST Assured/Postman), security testing, performance testing (k6) | 1–2 |
| Frontend QA Engineer | Angular component tests (Jasmine/Karma), Cypress E2E authoring, usability and compatibility testing | 1–2 |
| Security Analyst | OWASP ZAP scans, penetration testing, auth/RBAC test execution, security defect review | 1 |
| Performance Engineer | k6 script development, load/stress/soak test execution, Lighthouse CI, results analysis | 1 |
| Developer (embedded) | Code fix turnaround, unit test support, environment configuration, test data setup | 2+ |
| Business Representative | User acceptance validation, usability evaluation participant, business requirement clarification | 1 |

Reporting line: All QA engineers report to the Test Lead. The Test Lead reports to the Project Manager and stakeholders.

15  Schedule

| Phase | Activity | Duration | Milestone |
| --- | --- | --- | --- |
| Phase 1 – Planning | Test plan authoring, tool setup, environment provisioning, test data preparation | Week 1–2 | Test Plan Approved |
| Phase 2 – Test Design | Test case authoring (functional, security, API); Cypress & k6 script development | Week 2–4 | Test Cases Review Complete |
| Phase 3 – Unit Testing | Backend JUnit 5 suite; Angular Karma suite; code coverage report | Week 3–5 | Unit Test Suite Complete |
| Phase 4 – API Testing | Postman/Newman execution of all API test cases; defect logging | Week 5–6 | API Test Cycle 1 Complete |
| Phase 5 – Integration Testing | Frontend + backend + Stripe + OpenAI integration; Cypress E2E suite execution | Week 6–8 | Integration Test Complete |
| Phase 6 – Security Testing | OWASP ZAP scan; RBAC test execution; vulnerability assessment | Week 7–8 | Security Test Report |
| Phase 7 – Performance Testing | k6 load/stress/soak test execution; Lighthouse CI; results analysis | Week 8–9 | Performance Test Report |
| Phase 8 – Usability & Compat. | Task-based usability sessions; cross-browser testing | Week 8–9 | Usability Report |
| Phase 9 – Regression | Full regression suite after defect fixes; confirmation testing | Week 9–10 | Regression Pass |
| Phase 10 – UAT | Business representative acceptance testing; final sign-off | Week 10–11 | UAT Sign-off |
| Phase 11 – Release | Release criteria check; go/no-go decision; production deployment | Week 11–12 | Production Release |

16  Defects Classification Mechanism

Defect Severity Definitions

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | System is unusable; data loss or corruption; security breach; payment failure with no recovery | User cannot log in; payment charged but no record created; admin data visible to regular users |
| Major | Core feature is broken or significantly degraded; workaround is difficult or unavailable | Member creation fails; event participants not saved; contribution status transition fails |
| Minor | Feature works but with limited issues; workaround is available | Search returns extra results; pagination shows wrong count; date format inconsistent |
| Cosmetic | Visual or display issue with no functional impact | Button alignment off by pixels; label text typo; icon colour incorrect |

Defect Type vs. Severity Grid

| Type of Defects | Functionality | Performance | Security | Usability | Compatibility |
| --- | --- | --- | --- | --- | --- |
| Critical | System crash, data loss, feature completely broken | Response time > 10× baseline | Auth bypass, data exposure, SQLi | Cannot complete core task | Core feature broken on a priority browser |
| Major | Core feature malfunctions, incorrect data saved | Response time > 3× baseline under normal load | Missing RBAC enforcement, token not invalidated | Core task completion rate < 70% | Layout broken, form non-functional on a priority browser |
| Minor | Non-critical feature works incorrectly, workaround available | Response time > 2× baseline at peak load | Verbose error messages leaking stack traces | Task confusing but completable | Minor layout differences across browsers |
| Cosmetic | Label, text, or display inconsistency | Slightly slower than baseline (within acceptable range) | Minor information disclosure in non-sensitive fields | Aesthetic dissatisfaction, no functional impact | Minor visual differences across browsers |

Defect Logging and Status Changing Mechanism

Defect Tracking Tool: GitHub Issues (with custom labels for Severity, Type, Module, Status)

Defect Lifecycle:

| Status | Description |
| --- | --- |
| New | Defect logged by QA; not yet reviewed by dev team |
| Assigned | Defect triaged and assigned to a developer |
| In Progress | Developer actively working on fix |
| Fixed | Developer has applied fix; code merged to test branch |
| Ready for Retest | Developer notifies QA that fix is deployed to test environment |
| Retesting | QA verifying the fix |
| Closed | Fix verified; defect resolved |
| Reopened | Fix did not resolve the defect; returned to In Progress |
| Deferred | Defect acknowledged; fix deferred to next release |
| Won't Fix | Defect accepted as known limitation; documented |

Turn Around Time for Defect Fixes

| Severity | Target Fix Time | Target Retest Time |
| --- | --- | --- |
| Critical | Within 24 hours | Within 8 hours of fix |
| Major | Within 3 business days | Within 1 business day of fix |
| Minor | Within 1 sprint (1–2 weeks) | Within 2 business days of fix |
| Cosmetic | Next release cycle | At next scheduled regression |

17  Configuration Management

All test artifacts will be version-controlled alongside application source code in the project Git repository under the /tests directory. Structure:

backend/src/test/  ← JUnit 5 / Spring Boot tests

cacodev-ui/src/app/**/*.spec.ts  ← Jasmine/Karma component tests

tests/postman/  ← Postman collections (JSON)

tests/cypress/  ← Cypress E2E test suite

tests/k6/  ← k6 performance test scripts

tests/security/  ← OWASP ZAP configs; security test cases

tests/test-data/  ← SQL seed scripts; synthetic data generators

tests/reports/  ← Test execution reports (generated)

.github/workflows/  ← GitHub Actions CI/CD pipelines

Branching and Test Environment Alignment

| Branch | Environment | Test Types Run |
| --- | --- | --- |
| feature/* | Local developer environment | Unit tests |
| develop | Test environment (auto-deploy) | Unit + API + Smoke |
| release/* | Staging environment | Full suite (Unit + Integration + E2E + Security + Performance) |
| main | Production | Smoke tests post-deployment |

Test Data Management

All test data scripts are stored in tests/test-data/

A seed.sql script initialises the test database before each test cycle

A cleanup.sql script resets the database after each test cycle

No production data will be used in any test environment

Secrets (Stripe keys, JWT secret, DB password) are injected via GitHub Actions secrets or a local .env file (never committed)

18  Release Criteria

The CACODEV application will only be approved for production release when ALL of the following criteria are met:

Functional Criteria

☐  100% of Critical and Major test cases have been executed

☐  0 open Critical defects

☐  0 open Major defects (or all deferred defects formally accepted by the business stakeholder)

☐  ≥ 95% of all test cases passed (Minor/Cosmetic failures documented and accepted)

☐  All core user journeys pass in E2E test suite (login, member management, event participation, donation, payment)

Security Criteria

☐  0 Critical or High severity security findings from OWASP ZAP scan (unresolved)

☐  All API endpoints respond with 401 to unauthenticated requests (where applicable)

☐  All admin endpoints respond with 403 to ROLE_USER tokens

☐  Stripe webhook signature verification is confirmed operational

☐  No secrets, credentials, or sensitive data hardcoded in source code (verified by scanner)

Performance Criteria

☐  All API endpoints meet the p95 response time targets defined in Section 12

☐  System sustains target concurrent user load for 15 minutes without error rate exceeding 1%

☐  No memory leak detected during 1-hour soak test

☐  Angular SPA First Contentful Paint ≤ 3 seconds on a standard connection (Lighthouse score ≥ 70)

Usability & Compatibility Criteria

☐  System Usability Scale (SUS) score ≥ 68 (above average threshold)

☐  All core features functional on Chrome, Firefox, Edge, and Safari (latest stable)

☐  No accessibility violations at WCAG 2.1 AA Critical level

Process Criteria

☐  UAT sign-off received from business representative

☐  All test deliverables (reports, test cases, automation scripts) are complete and archived

☐  Release notes and known issues document prepared

☐  Test Lead formal go/no-go approval documented

CACODEV – Software Test Plan  |  Version 1.0  |  2026-03-31  |  Internal